Nexora Python Final Project Checklist

A step-by-step build guide for a Flask + React + MySQL recreation of the capstone system

| Delivery Target | Create the smallest credible 80% working web version of Nexora for the final project. Admin and Teacher must be complete enough for demo. Student is support-only. Mobile is excluded. |
| --- | --- |

| Suggested Stack | Backend: Flask, Flask-SQLAlchemy, Flask-Migrate, Flask-Login or JWT, MySQL. Frontend: React SPA. AI features should be real-lite helpers, not production parity. |
| --- | --- |

1. Project Objective and Scope

This checklist translates the capstone use-case set into a Python final-project build plan. It is intentionally scoped for speed, presentation value, and finishability rather than full parity with the current NestJS, Next.js, FastAPI, and mobile implementation.

Primary goal: rebuild the main admin and teacher workflows as a responsive web app.

Secondary goal: provide enough student functionality to demonstrate the system loop from class content to results and intervention.

Database goal: create a clean MySQL schema that can support LMS flows, simplified LXP gating, and real-lite AI helpers.

Presentation goal: show clear end-to-end proof that the platform works in a browser on desktop and tablet/mobile widths.

2. Recommended Architecture

| Layer | Recommendation | Reason |
| --- | --- | --- |
| 1 | React frontend | Faster for dashboard-style screens and closer to the responsive web feel expected in the capstone. |
| 2 | Flask REST API | Keeps backend simple while still supporting auth, CRUD, uploads, grading logic, and reporting. |
| 3 | MySQL database | Simple relational storage for users, sections, modules, assignments, grades, interventions, and logs. |
| 4 | File storage folder | Store uploaded PDFs, learning modules, roster files, and exports without adding cloud complexity. |
| 5 | AI-lite service layer | Wrap PDF extraction, quiz suggestion, and mentor/chat actions behind simple backend endpoints. |

Choose one authentication approach for v1. Recommended: session login with Flask-Login for simplicity. JWT can stay optional.

Use RBAC with only three roles: admin, teacher, student.

Build one web app only. Do not allocate time to mobile, offline sync, advanced analytics, or production-grade AI orchestration.

3. Phase-by-Phase Build Order

☐ Set up backend and frontend repositories or folders inside the Python System workspace.

☐ Configure Flask app factory, environment variables, database connection, migrations, and seed data.

☐ Create the core schema and run the first migration.

☐ Implement authentication, role protection, and layout shell for admin, teacher, and student.

☐ Build admin modules first so users, sections, and roster data exist before teacher flows.

☐ Build teacher class workflows next: modules, assignments, grading, class records, interventions, and reports.

☐ Build the minimal student journey last: sign in, view content, submit work, see results, and unlock remedial state below 74%.

☐ Add real-lite AI helpers only after the core LMS loop works.

☐ Finish with responsive cleanup, sample data, presentation scripts, and verification screenshots.

4. Admin Build Checklist

These use cases should be treated as the full-priority administrative scope.

☐ Create the Admin Dashboard with summary cards for total users, sections, pending imports, active interventions, and recent system activity.

☐ Build Manage Users: create, edit, activate, suspend, reset password, filter by role, and search by name or ID.

☐ Create role-specific account forms for admin, teacher, and student user creation.

☐ Build Manage Sections: create grade-level sections, assign advisers or teachers, set schedules, and archive old sections.

☐ Add teacher-to-section mapping so teacher dashboards can load assigned classes correctly.

☐ Create Access Student Records page with profile, enrollment, recent grades, intervention status, and account status.

☐ Implement Import Rosters using CSV as the required flow, with preview, validation errors, duplicate detection, and final import summary.

☐ Add Excel import only if time remains after CSV is stable.

☐ Build Manage School Calendar for school-wide events, quarter dates, assessment windows, and section-specific events.

☐ Create Library or Resources management for institution-wide PDFs, references, and downloadable files.

☐ Build Reports page for enrollment, user counts, section summaries, intervention counts, and grade snapshots.

☐ Add System Settings page for active school year, active quarter, mastery threshold, and upload limits.

☐ Create Diagnostics and Audit Trail page to log logins, imports, settings changes, and major admin actions.

☐ Implement Academic State Transition as a simplified workflow that archives the current quarter and resets intervention flags for a new quarter.

☐ Build Admin Profile Management with editable account details and password change.

5. Teacher Build Checklist

These use cases should be the heaviest part of the project because they demonstrate the classroom workflow.

☐ Build Teacher Dashboard with cards for assigned classes, pending submissions, at-risk students, upcoming events, and quick links.

☐ Create My Classes and My Section views showing assigned sections, schedules, student count, and direct links into each class workspace.

☐ Build class workspace tabs for Modules, Assignments, Students, Records, Results, Announcements, Discussion, Calendar, and Resources.

☐ Implement Upload Learning Modules with PDF and document upload, title, description, subject tag, and publish status.

☐ Create and Manage Assignments with types such as quiz, written work, performance task, and discussion activity.

☐ Add draft and publish states for assignments to reduce teacher rework during demo preparation.

☐ Build assignment question management for multiple choice, short answer, and file upload submission types.

☐ Implement Review Assessment Submissions so the teacher can inspect answers, assign manual scores, and leave feedback.

☐ Apply the below-74% mastery check after grading and automatically create or update an intervention record.

☐ Build View Student Results with filters by student, assignment, score range, and submission status.

☐ Create Manage Class Records page showing all student grades per class with pass or at-risk visibility.

☐ Build Manage Class Roster so teachers can view enrolled students and optionally add eligible students if admin policy allows it.

☐ Create Announcements management for class-specific notices with publish and archive actions.

☐ Build Discussion Board moderation so teachers can create threads, pin important posts, and manage replies.

☐ Create Student Interventions queue showing flagged students, weak subject area, intervention status, and teacher remarks.

☐ Build Track Student Performance view with simple charts or tables for class average, low scorers, and assignment trends.

☐ Create Teacher Reports for class records, submission summaries, intervention lists, and downloadable CSV or PDF outputs.

☐ Add Calendar and Schedule page tied to teacher classes and deadlines.

☐ Build Teaching Resources or Library view for teacher-owned files plus selected shared resources.

☐ Create Evaluations view if needed for your final demo, but keep it read-only if time is limited.

☐ Implement AI Draft Quiz Workspace as a simple helper that suggests quiz questions from entered lesson text or extracted PDF text.

☐ Implement PDF content extraction as a real-lite flow that extracts text and produces summary bullets or key points.

☐ Create Teacher Profile Management with editable details and password change.

6. Student Support Checklist

Keep student scope intentionally smaller. Only build what is needed to demonstrate the learning loop.

☐ Build student login and logout.

☐ Create Student Dashboard with enrolled classes, pending assignments, latest results, and announcements.

☐ Allow students to open class modules and download or read uploaded materials.

☐ Allow students to open and complete quizzes, written work, or file-upload assignments.

☐ Create View Results page with score, teacher feedback, and submission status.

☐ Show intervention or remedial access only when the student score falls below the 74% mastery threshold.

☐ Add announcements and calendar visibility.

☐ If time remains, add a basic mentor or chat entry screen using your real-lite AI helper.

7. Simplified Database Schema

Use this schema as your implementation baseline. The MVP column tells you what cannot be safely skipped.

| Table | Purpose | Core Columns | MVP |
| --- | --- | --- | --- |
| roles | Role catalog | id, name | Yes |
| users | Base account | id, school_id, role_id, first_name, last_name, email, password_hash, status | Yes |
| teacher_profiles | Teacher metadata | id, user_id, department, phone | Yes |
| student_profiles | Student metadata | id, user_id, grade_level, guardian_name, guardian_contact | Yes |
| sections | Academic groups | id, name, grade_level, school_year, adviser_user_id, status | Yes |
| section_teachers | Teacher assignments | id, section_id, teacher_user_id, subject_name | Yes |
| enrollments | Student-to-section map | id, student_user_id, section_id, status, enrolled_at | Yes |
| subjects | Optional subject list | id, code, name, grade_level | Optional |
| modules | Lesson content | id, section_id, teacher_user_id, title, description, file_path, published_at | Yes |
| assignments | Assessments and tasks | id, section_id, teacher_user_id, title, type, instructions, due_at, status | Yes |
| assignment_questions | Question bank per assignment | id, assignment_id, question_text, question_type, choices_json, answer_key | Yes |
| submissions | Student submissions | id, assignment_id, student_user_id, submitted_at, status, raw_score, final_score, feedback | Yes |
| submission_answers | Per-question responses | id, submission_id, assignment_question_id, answer_text, uploaded_file_path, awarded_score | Optional |
| grades | Class record view | id, section_id, assignment_id, student_user_id, score, percentage, remarks | Yes |
| interventions | Remedial flags | id, student_user_id, section_id, assignment_id, trigger_score, status, teacher_note | Yes |
| announcements | School or class notices | id, author_user_id, section_id, title, body, published_at, visibility | Yes |
| discussion_threads | Discussion topics | id, section_id, teacher_user_id, title, body, status, pinned | Optional |
| discussion_replies | Thread comments | id, thread_id, user_id, body, created_at | Optional |
| calendar_events | Schedules and events | id, title, section_id, start_at, end_at, event_type, description | Yes |
| resources | Shared files | id, uploader_user_id, section_id, title, category, file_path, visibility | Yes |
| audit_logs | Action history | id, user_id, action, entity_type, entity_id, created_at, meta_json | Yes |
| system_settings | Platform settings | id, setting_key, setting_value | Yes |
| generated_quizzes | AI-lite output cache | id, teacher_user_id, source_text, output_json, created_at | Optional |
| pdf_extractions | PDF extraction output | id, module_id, extracted_text, summary_text, created_at | Optional |
| ai_jobs | Queued AI helper runs | id, job_type, status, input_ref, output_ref, created_at | Optional |

8. Relationships to Implement First

One role has many users.

One user has one teacher profile or one student profile depending on role.

One section has many enrollments and many teacher assignments.

One teacher can handle many sections through section_teachers.

One section has many modules, assignments, announcements, resources, and calendar events.

One assignment has many questions and many submissions.

One submission belongs to one student and one assignment.

One graded submission can create one intervention when the computed percentage is below 74%.

9. Real-Lite AI and LXP Rules

☐ Do not attempt full production AI orchestration for this subject deliverable.

☐ PDF extraction can use a library or API to pull text and generate summary bullets or key concepts.

☐ Quiz generation can accept lesson text and return suggested multiple-choice or short-answer questions.

☐ The mentor flow can be a simple teacher-approved or prompt-limited chat screen with visible responses.

☐ The LXP rule only needs one core trigger: if score percentage is below 74%, create an intervention and expose remedial access to the student.

☐ Store outputs so they can be shown again during demo without regenerating everything live.

10. Simplification Rules That Protect the Timeline

☐ Use CSV as the required roster import path. Treat Excel support as optional polish.

☐ Skip MFA, advanced audit-security tooling, and third-party integrations unless your professor explicitly requires them.

☐ Use basic charts or summary tables instead of advanced analytics.

☐ Use one responsive React UI instead of multiple clients.

☐ Avoid overengineering the mentor or PDF pipeline. Focus on visible outputs and stable demos.

☐ If a feature is not needed for admin or teacher proof, deprioritize it.

11. Suggested Folder Structure

| Path | Purpose |
| --- | --- |
| backend/app | Flask app factory, config, extensions, models, routes, services |
| backend/migrations | Flask-Migrate files |
| backend/uploads | Modules, resources, roster files, exports |
| frontend/src/pages or routes | Role-based screens and navigation |
| frontend/src/components | Reusable cards, tables, forms, charts, dialogs |
| frontend/src/api | Axios or fetch wrappers for backend endpoints |
| frontend/src/features | Admin, teacher, student modules grouped by domain |

12. Final Demo Verification Checklist

☐ Admin can log in and create users, sections, and teacher mappings.

☐ Admin can import a roster CSV and see a clean import summary.

☐ Teacher can log in, open a class, upload a module, create an assignment, and publish it.

☐ Student can log in, open the assignment, submit work, and receive a scored result.

☐ Teacher can review the submission and trigger an intervention when the score is below 74%.

☐ Student can visibly see remedial or intervention access after failing the threshold.

☐ Announcements and calendar events appear in the correct role views.

☐ Reports and class records load without broken filters or empty-state confusion.

☐ AI-lite PDF extraction and quiz generation return visible outputs during demo.

☐ The UI remains readable on desktop and on a narrower tablet or mobile browser width.

13. Build-Order Summary for Fastest Completion

Week 1: environment setup, auth, schema, seed data, admin user and section management.

Week 2: roster import, teacher dashboard, class workspaces, modules, assignments.

Week 3: submissions, grading, class records, student results, intervention trigger.

Week 4: announcements, calendar, reports, AI-lite helpers, responsive cleanup, demo data.

Recommended delivery mindset: finish the core admin and teacher workflow first, then layer on student support and AI-lite features only after the learning loop is already stable.